November 23, 1994

Reply to: Frank M. Farber

ASTM Test Monitoring Center

4400 Fifth Avenue - Box E

Pittsburgh, PA 15213

(412)268-3351

UNAPPROVED MINUTES OF THE DATA COMMUNICATIONS

TASK FORCE MEETING

FT. LAUDERDALE, FL

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED,OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE CHAIRMAN OF THE COMMITTEE WITH JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

CALL TO ORDER

The eleventh meeting of the Data Communications Task Force (DCTF) was called to order at 8:10 a.m. on November 3, 1994 at the Marriott in Ft. Lauderdale, Florida.  There were 13 members and 1 guest present.  The attendance list is shown as Attachment 1.

DCTF Meeting #11

Page 2

Chairman Doug Blinn opened the meeting with a welcome to all attendees and presented the meeting agenda (Attachment 2).  The Sequence VIA item from the agenda was dropped.  The chairman will include this item at the next meeting.

The minutes from the August 25, 1994 meeting were reviewed and approved with the following corrections.

Page	                        Correction

2	The correction to the May 11, 1994 meeting minutes should be 	as follows:  The correct spellings for the two data 	dictionary mnemonics are TSTSPON1 and TSTSPON2.

3	Chevron volunteered to help screen data dictionaries that 	are not currently being received by Chevron.

Chairman's Update of November 2, 1994 Meeting

The chairman informed the DCTF that a meeting was held on November 2, 1994 with SR, EG, LZ, Chevron, Paramins and the TMC to discuss problems plaguing the Sequence VE data dictionary.  The chairman noted that Chevron was planning a presentation later in the meeting to summarize to the DCTF members the meeting highlights.

Report Package/Data Dictionary Summary

Attachment 3 shows the current status of report packages and data dictionaries at the TMC.  It was agreed that the TMC Implementation Date column would be deleted from the status report.  The group felt that this column was only useful for the TMC.  The Task Force requested that the chairman add a column indicating that the DCTF has approved a data dictionary for use. Currently only three data dictionaries are approved for use: Sequence IIIE, T8 and L-60.  Also, the chairman was requested to update the 6_2L test name to 62L as was agreed upon at the last meeting.  The chairman agreed to do this.

The IID, L-38, 1M-PC and VIA data dictionaries have been completed at the TMC and have been mailed to Surveillance Panel members for review.  As of this date, these data dictionaries have not gone through the new tools the TMC has put in place to reconcile report forms and the data dictionary.  The TMC agreed to perform this reconciliation prior to the newly implemented testing phase.

DCTF Meeting #11

Page 3

Chevron Presentation - Problems with Sequence VE

Attachment 4 shows Dave Hood's overhead transparencies.  It was pointed out that at the present time no structure existed regarding how data dictionaries were created, tested and implemented.  It was recommended that structure and ownership of the data dictionary evolution be put in place to eliminate many of the errors found with the initial and the numerous corrections of the Sequence VE data dictionary.  It was noted that company resources are not able to handle the numerous revisions as seen with the VE data dictionary.  Emphasis was to be placed on making the first release of a data dictionary correct through reconciliation between the report forms and data dictionary and actual testing.  Chevron as well as other DCTF members expressed their dissatisfaction with the number of errors contained in the VE data dictionary.  Errors such as field lengths not being adequate, data type mismatches and incorrect units existed in the VE data dictionary.   Also, several members were unclear as to the direct path for having changes implemented.  Several members noted that consistency across test areas was important to their mode of operation.

In repsonse to these criticisms the TMC presented an outline of a new process that has been put into place to correct the problems seen with the VE and other data dictionaries.  The TMC's new process will consist of (Attachment 5):

Report Form, Header and Data Dictionary Reconciliation : The Jet Form package will be utilized to populate test report forms based upon the actual mnemonics in the data dictionary (Attachment 6).  In addition, to mnemonic populating of report forms and checking for differences, field length population will also be done to ensure field sizes are acceptable (Attachment 7).  Previously, Wordperfect was used to design the report forms.  The WordPerfect created forms did not allow the data dictionary to be merged into the forms for mnemonic and field length checks.  The reconciliation process was a manual operation which was not efficient and effective.  Mark Griffin requested that one positioned be used to represent the sign of all numeric values.  The chairman will determine if a 'S' or '±' is available.

Lack of mnemonic consistency across test areas: The creation of a TMC data dictionary technician to handle all data dictionary and report form modifications.  Thus eliminating the multi-person approach utilized previously by the TMC.  The implementation of a TMC developed tool to parse the mnemonic descriptions for 'LIKES'.   The use of a core mnemonic data set for initial builds of data dictionaries to increase the mnemonic consistency across test areas.  The inclusion of DCTF members input in reviewing

DCTF Meeting #11

Page 4

data dictionaries for recommendtions on mnemonic naming.

The DCTF approved of the steps the TMC has taken to improve the data dictionary process.  In addition, to these steps the DCTF approved the DATA DICTIONARY STRUCTURE as shown on Attachment 4.

This process is to be implemented on all data dictionary modifications as well as to test areas other than the T8, IIIE and L60 prior to being published in an information letter.

Test team members noted in the DATA DICTIONARY STRUCTURE are based upon volunteers.

Test area priorities have been set by the DCTF as follows:

Priority	Test Area

1		VE

2		L38

3		IID

4		L33

The test teams formed at the meeting are as follows:

| Test Area | Team Members | Chairman |
| --- | --- | --- |
| Sequence VE | SR,LZ,CH,EC | John Rivenburgh, EG&G |
| L60 | EC,PR | Mark Griffin, SWRI |
| T8 | CH,LZ | Mark Griffin, SWRI |
| Sequence IIIE | LZ,PR,EC | Mark Griffin, SWRI |

Note, that the L60, IIIE and T8 teams were formed due to anticipated changes in their respective data dictionaries.

Miscellaneous Items

The TMC was questioned regarding their policy of enforcing compliance with information letters and effective dates. The TMC responded that every attempt is made to have laboratories comply with effective dates, however, there are extenuating circumstances where waivers have been granted.  One lab expressed concern with the problems of allowing waivers and how a waiver for one lab can effect another lab's progress when a mutual

DCTF Meeting #11

Page 5

Miscellaneous Items (continued)

client is involved.  The topic of mandatory electronic transmissions to the TMC was reviewed by the Test Monitoring Board.  For the near future, it was determined that no mandatory requirement for electronic transmissions to the TMC would be approved.

Scope & Objectives Review

Scope:  To address industry wide computer related issues and provide a forum for discussion and subsequent technical solutions to aid in standardization of computer related activities and communications systems.  To oversee, enhance and maintain the Electronic Test Report Transmission Model.

No revisions to the scope were made.

DCTF Meeting #11

Page 6

The Objective format was revised to include a STATUS column.  The bulletin board objective was made a HIGH priority (previously MEDIUM) due to Subcommittee B interest.  Lack of interest in encryption caused this objective to be changed from HIGH to LOW priority.  Paramins and EG&G are working on encryption in a cursory capacity.

|  | OBJECTIVES | PRIORITY | STATUS | COMPLETION DATE |
| --- | --- | --- | --- | --- |
| 1 | Stabilization of Data Dictionaries | HIGH | ON GOING | 2/95 - 5/95 |
| 2 | Bulletin Board Access | HIGH | STARTED | 5/95 - 8/95 |
| 3 | Report Form Generation Standardization: Form headers and footnotes | MEDIUM | TMC TO SUBMIT DRAFT | 5/95 - 8/95 |
| 4 | Graph Data Transmission | MEDIUM |  | 5/95 - 8/95 |
| 5 | Graph Software Standardization | MEDIUM |  | 5/95 - 8/95 |
| 6 | Encryption Feasibility Study | LOW | INFORMALLY WORK STARTED | 11/95+ |
| 7 | Digitized Photographs | LOW |  | 8/95+ |
| 8 | Digitized Signatures | LOW |  | 8/95+ |
| 9 | EDI - Feasibility Study | LOW |  | 8/95+ |
| 10 | Functional Acknowledgement | LOW |  | 8/95+ |
| 11 | Electronic Test Scheduling | LOW |  | 8/95+ |

High = 6 - 9 months

Medium = 9 - 12 months

Low = 1 year +

DCTF Meeting #11

Page 7

T8 Graph Subgroup Report

No report given.

Graphing Software Subgroup Report

No report given.

Questions and Topics for Discussion

See Attachment 8 for a list of questions and topics.

Item #1:	After much discussion it was agreed upon that the

header dictionary does not need to contain TSTSPON1 and 		TSTSPON2.  TESTSPON will remain in the header 		dictionary.  Several members noted that fields 		currently in the header dictionary were needed for 		their internal processing.  The members agreed that 		mnemonics in the header and data dictionaries need tobe 		reconciled.

Item #2:	The TMC requested that to eliminate conflicts between

electronic copies of final reports and mailed 		hardcopies a final transmission of the electronic 		report should occur when the hardcopy is mailed.  The 		DCTF approved the use of PURPCODE (header mnemonic) to 		track the history of transmissions.  Tom Morgan was to 		supply EDI purpose codes to be used by the DCTF.  Tom 		has responded as follows:

Initial Transmission:	00

Correction Transmission:	41

Final Transmission:		20

Item #3:	The Task Force addressed the problems seen using the Z 		data type when aborted tests are transmitted.  Aborted 		tests typically have a prepodarence of data that was

never determined.  However, data dictionaries contain 		mostly Z data types for numeric data.  The Z data field 		does not allow transmission of NULL.  As a result, 		zeros were used to populate fields that should have 		contained NULL.  It was suggested that instead of 		populating numeric fields with zero if the data is 		missing a better choice would be to define fields with 		a N data type. Data type N allows NULL.  Mnemonics such 		as TOTCOM and DWNOCR are to remain Z data type.  The 		TMC was requested to present the changes to the 		Surveillance Panels.

DCTF Meeting #11

Page 8

Item #4:	Field name changes.  Should take the path as every 		other change.

Item #5:	TMC requested that mnemonics be added to the data 		dictionaries to represent plots contained in the report 		packet.  These mnemonics would be used with JetForm to 		retrieve plots for printing. These mnemonics should be 		character data type and have a length of 70.

Item #6:	It was noted that inconsistencies of the LABVALID 		mnemonic and the layout of the report form showing the 		LABVALID mnemonic for the various test areas will be 		resolved through the ASTM  Technical Guidance 		Committee.

Bulletin Board Request From Subcommittee B

The following motion was approved(with 0 disapproves and 1 abstention):  The Data Communication Task Force recommends to Subcommittee B that a Bulletin Board be setup and accessed through INTERNET, requirements and costing to support this effort are forthcoming.  Tom Morgan suggested that a World Wide Web server also be investigated by the DCTF.  A recommendation to investigate the SAE bulletin board was noted.  The chairman was tasked with this item.  It was also suggested that outside sources for bulletin board maintenance should be investigated.

New Business

Kathy Haskell updated non-ASTM TMC data dictionary progress.

The meeting was adjourned at approximately 3:30 p.m.

The next meeting will be February 16, 1995 in San Diego, CA.