Caterpillar C13 Development Task Force

Proposed Scope and Objectives

May 20, 2004

SCOPE:

This task force will develop a piston deposit/oil consumption test for use in PC-10 using Caterpillar C13 engine hardware as produced to meet 2004 Federal Exhaust Emissions Standards.  The task force reports to the D02.B0.02 HDEOCP and will seek their concurrence with plans and conclusions.

OBJECTIVES:

| OBJECTIVE | TARGET COMPLETION |
| --- | --- |
| Conclude pre-development work and agree on the basic test procedure for PC-10 development. | May 20, 2004 |
| Devise a DOE to measure CCV affects. | May 20, 2004 |
| Establish PRL hardware source with 100% inspection. (Cat) | June 15, 2004 |
| Task Force accepts “new” PRL from specs. And labs report support available for mini-matrix | June 21, 2004 |
| New PRL production available (Cat) | July 1, 2004 |
| Candidates for a reference oil that meets HDEOCP Chemical Limits and provides satisfactory performance in the basic test procedure. | June 22, 2004 |
| Test two candidate high ref candidates |  |
| CCV effects determined |  |
| Complete Mini-matrix to confirm severity and precision (1Y parts in place) and above variables | November 1, 2004 |
| Begin industry matrix | Jan 2005 |
| ASTM Research Report to HDEOCP | December 2004 |