UNAPPROVED MEETING MINUTES OF THE

Cummins ISB Task Force

Held via Teleconference

January 18, 2005

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF THE ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE COMMITTEE HAVING JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

Task Force Membership

Jim Moritz – Perkin Elmer Automotive Research

John Haegelin - Perkin Elmer Automotive Research

Bob Campbell – Afton Chemical

Riccardo Conti – ExxonMobil

Jim Matasic – The Lubrizol Corporation

Ron Buck – Test Engineering, Inc.

Mark Sarlo – Southwest Research Institute

Dan Nyman – Cummins Engine Company

Warren Totten - Cummins Engine Company

Jeff Clark - Test Monitoring Center

Joseph Huang – Ashland Chemical

Steve Kennedy – ExxonMobil

Tom Picone – ExxonMobil

Nancy Diggs – Infineum

Pat Fetterman - Infineum

Jim Gutzwiller - Infineum

# Action Items

- Send out details for build workshop

- Assemble procedure in ASTM format

- Develop stand checklist

- Warren to check on status of engine order

- Warren to check with cam supplier on last three cam measurements

- Modify flush procedure to include a post test flush utilizing dummy rocker cover and oil pan. The external oil adder should be in place during all flushes.

- The rocker cover baffle will remain in place for sludge ratings and only removed for cleaning.

- Official oil consumption number for reporting will utilize mass balance calculations. SwRI will send out a sample of their oil sheet showing adds, drains, etc… for use in calculating oil consumption.

# Call to Order/Membership/Approval of Minutes

Mark Sarlo called the meeting to order at 1:00 pm (CST). Mark had distributed a copy of the proposed agenda via email prior to the meeting.

# Summary of Discussions

The following summarizes the various topics discussed during the meeting:

- Stand Installation Status

  - SwRI – nothing new

  - PE – Nothing new

  - Exxon Mobil – Currently shaking down engine

  - LZ – Working on second stand

- Build workshop will be February 8 & 9 at SwRI. Mark suggested that participants arrive on Monday February 7. Additional details will be forthcoming.

- Warren would like to have an official stand visitation at PE and SwRI the same week as the build workshop. In order to accomplish that task the procedure needs to be assembled in ASTM format and a stand checklist developed. Jim Matasic had volunteered in San Antonio to help Warren with the procedure. Warren will send Jim a copy of what he has put together to date.

- A core group of Jeff Clark, Jim Matasic, and Jim Moritz will make up the stand visitation team. Any others wishing to be involved are welcome but those three will be at every visit.

- Lubrizol received some of the matrix cams from Warren and are in the process of performing post test measurements

- Warren has not received the last three cam measurements from the cam supplier. Warren will call for those and has reiterated the need with the supplier for faster turnaround on post test measurements.

- Engine delivery has been delayed. Warren will try to get a firm ship date.

- Contact person for shipping cams:

Engine Power Components

1333 Fulton Avenue

Grand Haven, MI 149417

Attn: Jim Butler

- Beta Version of ISB data package has been released for comment

- San Antonio Discussion Items:

  - Modify flush procedure to include a post test flush utilizing dummy rocker cover and oil pan. The external oil adder should be in place during all flushes.

  - The rocker cover baffle will remain in place for sludge ratings and only removed for cleaning.

  - Official oil consumption number for reporting will utilize mass balance calculations. SwRI will send out a sample of their oil sheet showing adds, drains, etc… for use in calculating oil consumption.

# Additional Business/Next Meeting

The next teleconference is tentatively scheduled for Tuesday January 25, 2005