UNAPPROVED MEETING MINUTES OF THE

Cummins ISB Task Force

Held via Teleconference

September 21, 2004

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF THE ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE COMMITTEE HAVING JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

Task Force Membership

Jim Moritz – Perkin Elmer Automotive Research

John Haegelin - Perkin Elmer Automotive Research

Bob Campbell – Afton Chemical

Riccardo Conti – ExxonMobil

Jim Matasic – The Lubrizol Corporation

Ron Buck – Test Engineering, Inc.

Mark Sarlo – Southwest Research Institute

Dan Nyman – Cummins Engine Company

Warren Totten - Cummins Engine Company

Jeff Clark - Test Monitoring Center

Joseph Huang – Ashland Chemical

Steve Kennedy – ExxonMobil

Tom Picone – ExxonMobil

Nancy Diggs – Infineum

Pat Fetterman - Infineum

# Action Items

- Lz continue working on pricing for cam profile fixture

- SwRI send out picture of adapter showing fitting location for oil gallery temp

- Each lab send ECM’s to Warren for re-flashing

# Call To Order/Membership/Approval of Minutes

Mark Sarlo called the meeting to order at 1:00 pm (CST). Mark had distributed a copy of the proposed agenda via email prior to the meeting.

# Old Business

- Stand Installation Status

SwRI – Soot generation during stage B higher than original Cummins work. EBP reduced and reduced soot buildup. Difficulty maintaining oil temp during cyclic portion of test.

PE – Cycle tuned in. Same soot generation levels as SwRI.

EM – Still working on installation

Lz – Hopefully start soot mapping soon. PE cam measured and sent back

Ashland – Still need to make hardware changes

- Alternate Cam Measurement Fixture and Procedure

Lz should have rough estimate of fixture cost in next few weeks

# New Business

- Test Cal –

Warren has distributed MY04 test cal. Labs should use this cal.

- Engine Oil Pressure Sensor

SwRI cautioned that the oil pressure sensor supplied with the new engines is just a switch and not a pressure sensor, therefore the oil pressure displayed using NGET is incorrect.

- Oil Gallery Temp

New engines do not have a fitting in the block for measuring oil gallery temp. SwRI will distribute a picture showing location in oil filter adapter.

# Additional Business/Next Meeting

The next conference call will be Tuesday September 28.