UNAPPROVED MEETING MINUTES OF THE

Cummins ISB Task Force

Held via Teleconference

December 7, 2004

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF THE ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE COMMITTEE HAVING JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

Task Force Membership

Jim Moritz – Perkin Elmer Automotive Research

John Haegelin - Perkin Elmer Automotive Research

Bob Campbell – Afton Chemical

Riccardo Conti – ExxonMobil

Jim Matasic – The Lubrizol Corporation

Ron Buck – Test Engineering, Inc.

Mark Sarlo – Southwest Research Institute

Dan Nyman – Cummins Engine Company

Warren Totten - Cummins Engine Company

Jeff Clark - Test Monitoring Center

Joseph Huang – Ashland Chemical

Steve Kennedy – ExxonMobil

Tom Picone – ExxonMobil

Nancy Diggs – Infineum

Pat Fetterman - Infineum

Jim Gutzwiller - Infineum

# Action Items

- Cummins to call cam supplier for cam measurement data from first three matrix runs

- Cummins to order 4 engines for delivery in December or early January and to poll labs regarding needs for next 60 – 90 days

# Call To Order/Membership/Approval of Minutes

Mark Sarlo called the meeting to order at 1:00 pm (CST). Mark had distributed a copy of the proposed agenda via email prior to the meeting.

# Old Business

- Stand Installation Status

SwRI – Have completed first two matrix tests. A spreadsheet has been distributed with some of the data plus data from PE first run. The spreadsheet will be updated as more data is available.  Warren will check with cam supplier regarding cam measurements.

PE – Have completed first run and have 130 hours on second run. Soot was 3.26 @ 100 hours.

Lz – Have completed engine break-in and are rebuilding for 1st reference run.

Ashland – No update

Exxon Mobil – No update

# New Business

- Engine Needs -

Warren will poll the labs regarding their engine needs over the next 60 – 90 days. He will get at least 4 engines on order for delivery to TEI in December or early January.

- ISB Engine Build Number –

The ISB engine order number is 47075

# Additional Business/Next Meeting

The next teleconference will be Tuesday December 14.