UNAPPROVED MEETING MINUTES OF THE

Cummins ISB Task Force

Held via Teleconference

January 25, 2005

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF THE ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE COMMITTEE HAVING JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

Task Force Membership

Jim Moritz – Perkin Elmer Automotive Research

John Haegelin - Perkin Elmer Automotive Research

Bob Campbell – Afton Chemical

Riccardo Conti – ExxonMobil

Jim Matasic – The Lubrizol Corporation

Ron Buck – Test Engineering, Inc.

Mark Sarlo – Southwest Research Institute

Dan Nyman – Cummins Engine Company

Warren Totten - Cummins Engine Company

Jeff Clark - Test Monitoring Center

Joseph Huang – Ashland Chemical

Steve Kennedy – ExxonMobil

Tom Picone – ExxonMobil

Nancy Diggs – Infineum

Pat Fetterman - Infineum

Jim Gutzwiller - Infineum

# Action Items

- Warren to have draft procedure to Jeff by Friday 1/28/05

# Call to Order/Membership/Approval of Minutes

Mark Sarlo called the meeting to order at 1:00 pm (CST). Mark had distributed a copy of the proposed agenda via email prior to the meeting.

# Summary of Discussions

The following summarizes the various topics discussed during the meeting:

- Stand Installation Status

  - SwRI – nothing new

  - PE – Nothing new

  - Exxon Mobil – No Update

  - LZ – Working on second stand. Waiting on driveline coupling.

- The engine plant is producing 600 engines per day and all are shipping. Warren will try to get one engine per week. He has an order in for 12 total.

- It currently looks like we may be able to get 10 runs per block but it is too early to set a fixed number. We may end up establishing firm guidelines for block replacement, such as

oil consumption, journal wear, etc…

- Core group for lab visitations will now be Jeff Clark, Jim Moritz, and Mark Sarlo. Stand visitations will occur at PE and SwRI February 8 and at Lubrizol February 10 pending procedure and checklist.

- Warren will have a draft procedure in ASTM format to Jeff by Friday January 28. Jeff will then try to have a checklist developed the following week.

- 200 cams have been ordered from the cam supplier. The cam supplier will machine and measure 56 at a time. The precision matrix will be conducted on this batch of cams.

# Additional Business/Next Meeting

The next teleconference is tentatively scheduled for Tuesday February 1, 2005