UNAPPROVED MEETING MINUTES OF THE

Cummins ISB Task Force

Held via Teleconference

March 1, 2005

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF THE ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE COMMITTEE HAVING JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

Task Force Membership

Jim Moritz – Perkin Elmer Automotive Research

John Haegelin - Perkin Elmer Automotive Research

Bob Campbell – Afton Chemical

Riccardo Conti – ExxonMobil

Jim Matasic – The Lubrizol Corporation

Ron Buck – Test Engineering, Inc.

Mark Sarlo – Southwest Research Institute

Dan Nyman – Cummins Engine Company

Warren Totten - Cummins Engine Company

Jeff Clark - Test Monitoring Center

Joseph Huang – Ashland Chemical

Steve Kennedy – ExxonMobil

Tom Picone – ExxonMobil

Nancy Diggs – Infineum

Pat Fetterman - Infineum

Jim Gutzwiller - Infineum

# Action Items

- Warren to re-flash ECM’s on ISB engines being shipped to TEI

- Warren to send out an update on post-test cam wear data and the expected arrival of next batch of cams

- Discontinue rating sludge

- TEI to obtain supply of longer cam pins and include in kits

- Labs to report rocker cover part number to TEI

- Warren will send out a used cam for measurement round robin

# Call to Order/Membership/Approval of Minutes

Mark Sarlo called the meeting to order at 1:00 pm (CST). Mark had distributed a copy of the proposed agenda via email prior to the meeting.

# Summary of Discussions

The following summarizes the various topics discussed during the meeting:

- Warren should have twelve engines to ship to TEI this week. He will pull the ECM’s prior to shipping and have them re-flashed and will then send them to TEI separately for distribution with the engines.

- Warren will send out an update on post-test cam wear on Wednesday March 2. He will also send out an update on next cam batch delivery date. Warren was asked to find out what the various stampings mean on the cams. Mark commented that some of the pre-test measurements he had taken indicated possible variations associated with certain cam identifiers.

- Jeff is working on the procedure update

- A motion was approved to drop sludge rating on the ISB ( 5 for; 0 against; 3 waive). As a result of that motion the location of the rocker cover vent is no longer specified. It is also no longer required to remove the rocker cover and oil pan for the post-test flush.

- Components of the external oil weigh system have been standardized as follows:

Viking Pump SG041825 with motor speed of 1140 RPM

Suction line will be 5/16 inch I.D. from the pan - to the pump - to the weigh bucket

Return line will be ¼ inch I.D. line from the weigh bucket – to the pump – to the pan

All references to the 1P weigh system will be dropped

- External oil  filter adapter/ cooler lines standardized at 5/8 inch I.D.

- Jim at P.E. located a cam pin that is 6mm in diameter by 20 mm in length which will still allow the cam gear to be installed and EPC to perform post test measurements without having to remove the cam pin. TEI volunteered to obtain a supply of these pins and include them in the kits.

- Oil cooler to be drained after each flush

- The rocker covers are coming with two different baffle lengths. Labs are to report the part number on their rocker covers to TEI. Both Lubrizol and SwRI reported having rocker covers with 396948 stamped on the cover. Warren commented that the only assembly number related to that number is 3974195. Once this number has been confirmed it will be added to the ISB parts list.

- Jeff confirmed that the ExxonMobil stand visitation will be March 16.

- There was lengthy discussion on whether to us a snap gauge or micrometer to measure cam lobes as an alternate to the Adcole. It was decided that Warren will send out a used cam for measurement at each lab by both the primary and backup measurement technician to look at variations between labs, technicians, and measurement devices.

- Warren reviewed the data that was distributed prior to the meeting on intake and exhaust restrictions and the effects on soot generation. Based on his data and discussions that followed it was decided to continue to work at standardizing intake and exhaust restrictions during stage B. Warren hopes to have more data to present to the group next week

- The only fresh oil added to the engine should be the 1000 grams at each 25 hours. There should be no oil makeup for any oil samples. It was also stressed that the 1000 grams should be pre-weighed on a scale and not to use the external oil weigh system as the weight determination.

# Additional Business/Next Meeting

The next teleconferences are tentatively scheduled for Tuesday March 8 and possibly Monday March 14.  A meeting will be held at Cummins on March 22.