UNAPPROVED MEETING MINUTES OF THE

Cummins ISB Task Force

Teleconference

September 13, 2005

THIS DOCUMENT IS IN THE PROCESS OF DEVELOPMENT AND IS FOR ASTM COMMITTEE USE ONLY.  IT SHALL NOT BE REPRODUCED, CIRCULATED OR QUOTED, IN WHOLE OR IN PART, OUTSIDE OF THE ASTM COMMITTEE ACTIVITIES, EXCEPT WITH THE APPROVAL OF THE COMMITTEE HAVING JURISDICTION OR THE PRESIDENT OF THE SOCIETY.

Task Force Membership

Jim Moritz – Perkin Elmer Automotive Research

John Haegelin - Perkin Elmer Automotive Research

Bob Campbell – Afton Chemical

Riccardo Conti – ExxonMobil

Jim Matasic – The Lubrizol Corporation

Ron Buck – Test Engineering, Inc.

Mark Sarlo – Southwest Research Institute

Dan Nyman – Cummins Engine Company

Warren Totten - Cummins Engine Company

Jeff Clark - Test Monitoring Center

Joseph Huang – Ashland Chemical

Steve Kennedy – ExxonMobil

Tom Picone – ExxonMobil

Nancy Diggs – Infineum

Pat Fetterman - Infineum

Jim Gutzwiller - Infineum

# Action Items

- Each lab to send individual cam lobe wear data to TMC using the average wear for each lobe

# Call to Order/Membership/Approval of Minutes

Mark Sarlo called the meeting to order at ~ 2:00 pm (CDT). A tentative agenda had been distributed via email prior to the meeting.

# Summary of Discussions

The following summarizes the various topics discussed during the meeting:

- The last matrix test should complete 9/15/05 or 9/16/05

- Jeff is still working on the test procedure. Terry Bates has been assigned as facilitator

- There are still significant delays occurring on Adcole measurements.

- Labs are to send in individual cam lobe wear data to TMC in addition to average wear. Jim Matasic volunteered to supply a template for the labs to use when submitting individual wear data

- Based on data to date, the Adcole, Starrett, and Mitutoyo wear measurements rank the cam wear in the same order even though each gives varying degrees of overall wear.

- Phil Scinto is the primary statistician assigned to the ISB. He will attempt to have a preliminary analysis available the last week in September

- No pre-matrix data will be used in the ISB matrix analysis

- Phil will look at both screened and unscreened data

- TEI has received 140 of the 200 cams and is still experiencing an approximate 50 % acceptance rate. There are an additional 200 cams on order.

# Additional Business/Next Meeting

The next teleconference is tentatively scheduled for September 27.