ISM O&H Panel Teleconference

November 13, 2003

# Attendance

## Cummins

Warren Totten

## Ethyl

Bob Campbell

## Lubrizol

Dan Domonkos

Bill Larch

## PE

Jim Moritz

John Hagelin

## SwRI

Scott Richards

Andy Broff

## TMC

Jeff Clark

# Call to Order

Warren Totten called the meeting to order at 1:03 PM Eastern Time.  The call ended at 2:10 PM EST.

# ISM Stand Update

Ethyl has a M11 HST test currently running in their test cell with another possible M11 HST test to run afterwards.  Best bet timing for ISM installation and shakedown is mid-December.

Lubrizol has the ISM in-stand and has the engine wired and could be ready within one week to run.

PerkinElmer is up fitting an older test cell.  The ISM engine is in the stand, but the electronics upgrade may take another 3 weeks.

Southwest Research has been running for the past month and has been working closely with Cummins to resolve O & H issues including the need for a new turbo, ECM updates, and NGET use issues.

# Action Items for 11/13/2003

Cummins Inc.

Send new turbos and drain line to Ethyl, Lubrizol and PerkinElmer – Completed  11/13/2003

Review service information for updated ISM ’02 wiring diagram

Review service literature for new ISM shop manual

Check to see if VGT can be controlled independently of engine operation

Determine if and when a NGET training session can be provided

Send labs location of CO2 probe on intake

Labs

Lubrizol and PerkinElmer will send ECM’s to Cummins for unlock and reflash

All labs will return any Inline II adapters that are not ver 9.25 or higher for firmware upgrade

SwRI to send photos of intake and exhaust indication the location of CO2 probe

# Next Meeting

The next teleconference is scheduled for Thursday, November 20, 2003 at 2 PM Eastern (1PM Central).  The teleconference number is 812-377-6156.