ISM O&H Panel Teleconference

December 11, 2003

# Attendance

## Cummins

Warren Totten

## Ethyl

Bob Campbell

## Lubrizol

Darryl Baumgartner

Dan Domonkos

Bill Larch

## PE

Jim Moritz

John Hagelin

## SwRI

Scott Richards

Andy Broff

## Infineum

Jim Gutzwiller

## TMC

Jeff Clark

# Call to Order

Warren Totten called the meeting to order at 2:05 PM Eastern Time.  The call ended at 2:35 PM EST.

# ISM Stand Update

Ethyl is currently using the lube stand for business related testing and will not be able to participate until March 2004.

Lubrizol has the ISM in-stand and has the engine wired and is ready.  The engine has not fired yet.

PerkinElmer is up and running.  A one-on-one review of NGET has taken place and the test cell is being reviewed.

Southwest Research is reviewing the retrofit of the M11 lube head on the ISM engine.  The engine is in stand and awaiting data from the other labs for comparision.

# Discussion

TMC has shipped out TMC 1004 to the test labs.

Various discussion about test stand set-up were initiated, but without other lab data the discussions were tabled.

# Action Items for 12/11/2003

Cummins Inc.

Review service literature for new ISM shop manual (11/13)

Provide NGET training on a one-on-one basis with each lab (as needed)

Facilitate shipment of “excellent” oil to TMC

Labs

Order and prepare parts rebuild kits for matrix run (pre-measurements)

# Next Meeting

The next teleconference is scheduled for Thursday, December 18, 2003 at 2 PM Eastern (1PM Central).  The teleconference number is 812-377-6156.