ISM O&H Panel Teleconference

December 18, 2003

# Attendance

## Cummins

Warren Totten

## Ethyl

Bob Campbell

## Lubrizol

Darryl Baumgartner

Dan Domonkos

Bill Larch

## PE

Jim Moritz

John Hagelin

## SwRI

Scott Richards

Andy Broff

## Infineum

Jim Gutzwiller

## TMC

Jeff Clark

# Call to Order

Warren Totten called the meeting to order at 2:02 PM Eastern Time.  The call ended at 2:30 PM EST.

# ISM Stand Update

Ethyl – no change

Lubrizol – Engine is running, need a re-flashed Inline II adapter

PerkinElmer – running both stages and generating data.  T10 style oil pump to be installed.

Southwest Research – current, may run second stand for matrix.

# Discussion

Labs would like to have a face to face meeting in San Antonio, once all labs have generated data and before the matrix begins.

# Action Items for 12/18/2003

Cummins Inc.

Return SwRI Inline II adapter

Review service literature for new ISM shop manual (11/13)

Provide NGET training on a one-on-one basis with each lab (as needed)

Facilitate shipment of “excellent” oil to TMC (currently in process)

Labs

Order and prepare parts rebuild kits for matrix run (pre-measurements)

SwRI to send Cummins Inline II adapter to Lubrizol

TEI

Send existing Inline II adapters to Cummins to be re-flashed

# Next Meeting

The next meeting is TBD.