Unconfirmed Minutes of the Meetings of the

Mack Surveillance Panel and the T-10 Task Force

December 3, 2001 – Miami, FL

Hilton Fontainbleu Resort

- Call to order –

The Surveillance Panel meeting was called to order at 1:15 pm by the Chairman, Wim Van Dam.

He reviewed the proposed agenda shown in attachment 1.

- Membership and Attendance –

Hans Siemelink replaces Richard Tucker as the member for Shell. The attendance list is shown in attachment 2.

- Approval of Minutes –

The minutes of the June 18, 2001 meeting were lost and not circulated.

- Scope and Objectives –

# Chairman Van Dam reported no change in scope or objectives.

- TMC Report –

Jeff Clark presented the TMC report shown in attachment 3. Highlights:

- Little T-8 reference activity, 6 stands calibrated.

- No T-9 reference activity, 2 stands calibrated.

- A total of 40 T-10 tests have been run on reference/matrix oils with 7 tests post-matrix, 13 stands calibrated.

- T-10A, Flush & Run, 2 stands calibrated.

- The T-10 control charts show: Delta lead, slight mild trend (targets may be off)

CLW, no trends

TRWL, no trends

Oil cons, slight mild trend (targets may be off)

Delta lead 250-300, slight mild trend (target may be off)

- A new batch of reference oil has now arrived at the TMC, should we set new targets before its                                         introduction into the referencing system? Consensus – No.

- Issues regarding T-8E relative viscosity:  The CI-4 category uses 100% DIN shear as the initial viscosity, while CH-4 uses 50%, and the results differ. 100% DIN shear is not currently monitored for calibration or severity adjusted. Proposal – Add 100% DIN shear calculation to T-8E as 3rd parameter for severity adjustment only…not critical for stand calibration.

Jeff noted he can back calculate targets from the existing data base.

Greg Shank noted that he would prefer to calibrate stands using the 100% DIN shear targets and use 50% for SA’s. Action – Jeff Clark will draft a proposal and lab charts for the above data and we will discuss during a teleconference in January.

Bob Campbell questioned if we need to monitor DIN shear, and Joe Franklin suggested we look at the status of the data and discuss during the above teleconference.

6. CPD Report –

Ron Buck presented the CPD report shown in attachment 4. Highlights:

- There are aprox. 150 cylinder kits in inventory.

- There are 17 EGR coolers in inventory.

- TEI is investigating the feasibility of casting new exhaust manifolds with a pre-cast flange to attach tubing.

- Generally there is a good supply of test hardware.

At this point, Wim convened the T-10 Task Force meeting.

- T-10A MRV –

Wim indicated that he will present the T.F. recommendation to use only the “modified” procedure to the HDEOCP at tomorrow’s meeting, but he noted that we will need input from Chris May documenting that the methods give equivalent results when there is no apparent shear stress.

- T-10 Research Report –

Greg Shank moved to approve the T-10 Research Report, and the motion was approved unanimously.

- Liner Wear Measurements –

Jeff Clark noted that a re-measure of the old liners from the 1999 round robin showed little shift and no difference between Tallysurf and PDI instruments. He also noted that we need to do a better job of “blinding” the round robin liners.

Wim Van Dam noted that we really need to hold a workshop and get everyone actually running the tests together. It was also noted that there is a need to get the Lubrizol PDI representative in contact with Scott Richards at SwRI.

Jim Rutherford noted that analysis of the data from the Matrix does not show an offset between instruments, but he will re-look at the “reduced” data set.

A target date for a liner wear workshop was set for December 18 & 19.

Greg Shank noted that he still wants to see data from both Tallysurf and PDI instruments in any request for Mack approvals.

4.) TAN/TBN Measurements –

Joe Frankiln reported that he is still collecting samples and nothing has been sent out, but he hopes to ship within the week. He is targeting for results by the January teleconference.

5.) Scope and Objectives –

Wim Van Dam noted that the scope and objectives have been met, the Research Report has been endorsed to the HDEOCP and the test is in CI-4.

- Dissolution of the T-10 Task Force and Incorporation into the Mack Surveillance Panel –

Wim Van Dam moved to dissolve the T-10 Test Development Task Force and to incorporate the T-10 test into the Mack Surveillance Panel. The motion passed unanimuosly.

T-10 Surveillance Panel –

Greg Shank indicated that he would like to have at least quarterly meetings of the full Surveillance Panel. The next meeting will be at the call of the Chairman. The meeting was adjourned at 2:32 pm.

Respectively Submitted:

Pat Fetterman

Secretary, Mack Surveillance Panel.