ADDENDUM K1

TEMPLATE CHECKLIST

Purpose

The Checklist for Comparing Tests to the Template is used to assess progress in new engine test development against the Code Acceptance Criteria and Action Plans.  The checklist is updated periodically during the course of test development and is provided to, and discussed with, the appropriate ASTM test development task force.

The rating scale for comparing test development to the Template is as follows:

A  -  Completed

B  -  In Progress

C  -  Planned

D  -  No Action

Test Name      Mack T-11                .      Assessment Date    May 13, 2004               .

American Chemistry Council Code of Practice

Appendix K - Template for Acceptance of New Tests

Checklist for Comparing Tests to the Template

ß. Summary

The Mack Surveillance Panel generally agrees that the Mack T-11 is a very good test. There are a few items requiring effort.

- We need to evaluate discrimination using proof-of-concept testing. The OEM has committed to providing data to the TAG representative.

- MTAC or tiered limits have not been defined. This should be addressed at HDEOCP as part of the category definition.

- The OEM has committed to working with the API BOI/VGRA Task Force to develop BOI/VGRA guidelines.

A.  Precision and Discrimination

A.1  Precision 	Ep = dp/Spp, Ep  1.0 for all pass/fail parameters

dp = Smallest difference of practical importance

Spp = Pooled standard deviation at target level of performance

An example is provided below.

| Parameter | Dp | Spp | Ep | Ep1.0 |
| --- | --- | --- | --- | --- |
| Soot at 12 cSt (interpolated) | 0.225 | 0.22 | 1.02 | yes |
| MRV Apparent Viscosity of Sooted Oil | 1450 | 1087 | 1.33 | yes |

Comments: Analsyses were based on 41 operationally valid tests (‘AC’ and  ‘OC’) in the LTMS data set on March 22, 2004.

A.2  Discrimination

For each test parameter in A.1, at least one of the oils used in proof-of-concept testing, matrix testing, or calibration testing must be statistically significantly different from at least one of the remaining oils.  This difference must be in the correct direction, i.e., a poor oil should not test out as significantly better than a good oil.  Significant difference may be declared with a p-value of 10% or less. Multiple comparison techniques (Tukey, Scheffe, Bonferroni, etc.) for the least-square means of the oils are preferred comparison techniques and should be stated in the analysis.  Note that these least-squares means are not necessarily proposed LTMS targets.  An example is provided below.

Parameter:    AAAAA

|  |  |  | p-value for t-test of equal means |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | (Tukey) |  |  |
| Oil | Least-Square Mean | 95% Confidence Interval for Mean | Vs 1 | Vs 2 | vs 3 |
| 1 | 314.3 | 277.8 to 350.8 |  | 0.48 | 0.002 |
| 2 | 345.1 | 304.9 to 385.3 | 0.48 |  | 0.04 |
| 3 | 415.6 | 375.6 to 455.7 | 0.002 | 0.04 |  |

Comments: The OEM has agree to send discrimination data to the TAG representative. These data will also appear in the research report.

A.3	Parameter Redundancy

Each pass/fail parameter has a unique and significant purpose in terms of the engine oil

performance standard.  Parameter redundancy is concluded if a correlation coefficient is 0.85 or greater.  An example is provided below.

|  | MRV Apparent Viscosity of Sooted Oil |
| --- | --- |
| Soot at 12 cSt (interpolated) | -0.04 |

B.  Severity and Precision Control Charting

Requirements

B.1  Is an LTMS for reference oil tests in place which is consistent

with the ACC Code Appendix A?		_A____

B.2  Are appropriate data transforms applied to test results? 		__A___

Comments: Would like more than one reference oil.

C.  Interpretation of Multiple Tests

Requirements

C.1  Is a suitable system in place to handle repeat tests on a

candidate oil?		__D___

Type:  MTAC          Tiered Limits       Other

C.2  Has a method for the determination and handling of outlier

results been defined?		__D___

Comments: MTAC or tiered limits are usually determined as part of specification.

D.	Action Plan

D.1  Reference Oils

Do the majority of reference oils represent current technology? 		__A___

Are the majority of reference oils of passing or borderline pass/fail

performance?		__A__

RATING SCALE:  A -  Completed; B -  In Progress; C - Planned; D - No Action

Recommended Approaches

D.1.1  Is reference oil supply and distribution handled through

an independent organization?		__A___

D.1.2  Is a quality control plan defined and in place?		__A___

D.1.3	Is a turnover plan defined/in place to ensure uninterrupted

supply of reference oil and an orderly transition to reblends?	__A___

D.1.4	Is a process for introducing replacement reference oils

defined and in place? 		__D___

D.1.5	Are oils blended in a homogeneous quantity to last 5 years?		__A___

Comments: It would be atypical and unrealistic to have a process as in D.1.4.

D.2  Test Parts

Are all critical parts identified?		__A___

Is a system defined/in place to maintain uniform hardware?		__A___

Is there a system for engineering support and test parts supply?	__A___

Recommended Approaches

D.2.1   Are critical parts distributed through a Central Parts 		__A___

Distributor (CPD)?

D.2.2   Are critical parts serialized, and their use documented

in test report?		__A__

D.2.3   Are all parts used on a first in/first out basis?    		__A___

D.2.4   Are all rejected critical parts accounted for and returned		__A___

to the CPD?

D.2.5   Does the CPD make status reports to the test surveillance

body at least semi-annually?	__A___

D.2.6   Is there a quality control and turnover plan in place for critical test parts,

including identification and measurement of key part attributes,

a system for parts quality accountability, a turnover plan in

place for simultaneous industry-wide use of new parts or

supply sources?		__D___

RATING SCALE:  A -  Completed; B -  In Progress; C - Planned; D - No Action

D.2.7   Is the CPD active in industry surveillance

panel/group, and in industry sponsored test matrices? 		__A___

Comments: D.2.6 usually is dealt with by surveillance panel and CPD as needed with no “plan” in place.

D.3  Test Fuel

Recommended Approaches

D.3.1   Is the fuel specified and the supplier(s) identified?		__A___

Is a process in place to monitor fuel stability over time?		__A___

Are approval guidelines in place for fuel certification?		__A___

D.3.2   If the test fuel is treated as a critical part of the test procedure:

Is an approval plan and severity monitoring plan for each fuel

batch in place?		__A___

Is a quality control plan defined and in place to assure long

term quality of the fuel?		__A___

Is a turnover plan defined, in place and demonstrated to ensure

uninterrupted supply of fuel?		__A___

Comments:

D.4  Test Procedure

Recommended Approaches

D.4.1   Is a technical report published documenting, per ASTM FlowPlan:

Test precision for reference oils?		__B___

Field correlation?		__B___

Test development history? 		__B___

D.4.2   Are test preparation and operation clearly documented in

a standard format, e.g., ASTM, CEC		__A___

D.4.3   Are test stand configuration requirements documented and

Standardized?		__A___

RATING SCALE:  A -  Completed; B -  In Progress; C - Planned; D - No Action

D.4.4   Are milestones for precision improvements established		__D___

D.4.5   Are routine engine builder workshops planned/conducted?		__A___

Comments:

### D.5  Rating and Reporting of Results

Recommended Approaches

D.5.1   Are the reported ratings from single raters (i.e. not averages

from various raters)?		__NA___

D.5.2   Is a suitable severity adjustment system in place?		__A___

D.5.3   Is each pass/fail parameter unique and have a significant

purpose for judging engine oil performance?		__A___

D.5.4   Do all rate and report parameters judge operational validity, help

in test interpretation or judge engine oil performance?		__A___

D.5.5   Are routine rater workshops conducted/planned?		__A___

Comments:

### D.6  Calibration, Monitoring and Surveillance

Recommended Approaches

D.6.1   Is a process in place for independent monitoring of severity and

precision with an action plan for maintaining calibration of

all laboratories?		__A___

D.6.2   Are stand, lab, and industry reference oil control charts of all

pass/fail criteria parameters used to judge calibration status?		__A___

D.6.3   Does the specified calibration test interval allow no more than

15 non-reference oil test between successful calibration tests?		__A___

D.6.4   Is an industry surveillance panel in place?		__A___

Comments:

RATING SCALE:  A -  Completed; B -  In Progress; C - Planned; D - No Action

D.7  Guidelines for Read Across

Recommended Approaches

D.7.1   Is a plan defined to establish data for development of		_C____

BOI and VGRA?

D.7.2   Has VGRA and BOI data been summarized and included in

the technical report in D.4.1?		_D____

Comments: The OEM has discussed with API and ACC members his intention of working with API BOI/VGRA task force to determine BOI/VGRA.

#### Rating Scale:  A -  Completed; B -  In Progress; C - Planned; D - No Action